You Are Now a Junior Developer

This is your team charter. It explains how your team works, what your role means,

and what professional behaviour looks like starting today.

| Your Team Team _______________ Lead: _______________ | Your GitHub Repo github.com/ ________________________ |
| --- | --- |

# What This Is — And Why It Matters

For the rest of this semester, your class is not a class. It is a software company with 10 development teams. You are not a student completing an assignment. You are a junior developer working on a real project with a real team.

This is not a game or a role-play. The habits you build here — how you commit code, how you communicate when you're stuck, how you treat a teammate's code during a review — are the habits that will define your first year in industry.

💬 What companies say about new graduates The complaint is almost never about technical skills. It is almost always about professional behaviour: not asking for help when stuck, not communicating progress, not reviewing code with care, not meeting the team's expectations. This semester is your chance to build those habits before they cost you a job.

# The Two Roles — Developer and Team Lead

## If you are a Developer

This is the standard junior developer experience. You pick up tickets, write code, commit it, and have it reviewed. Here is what that looks like in practice:

| Pick up a ticket | Go to your team's GitHub Projects board. Choose a ticket from 'To Do'. Assign it to yourself. Move it to 'In Progress'. Do not start coding without a ticket. |
| --- | --- |
| Write the code | Work on what the ticket describes. The ticket has acceptance criteria — a list of things that must be true for the ticket to be done. That list is your definition of done. |
| Commit correctly | Every commit must reference the ticket. Format: feat: add SavingsAccount minimum balance — closes #4. This links your commit to the ticket on GitHub. |
| Move to In Review | When your code meets all acceptance criteria, move the ticket to 'In Review' and tell your team lead. Do not move it to Done yourself. |
| Respond to feedback | Your lead will read your code and may leave comments. Fix what they flag. Do not ignore review comments. In a real job, ignoring a review comment can block your code from ever being merged. |

⚠️ The most common junior developer mistake Working on code for two hours without committing anything. Then committing everything at once with the message 'done'. This destroys the value of version control and makes your work invisible. Commit every time you finish a method, a class, or a working feature. Small, frequent, well-named commits are a professional signal.

## If you are a Team Lead

Your role is fundamentally different from your teammates. You write less code. You make more decisions. You are responsible for your team's output, not just your own.

| Review code | When a teammate moves a ticket to 'In Review', open their commits on GitHub. Read the diff. Leave at least one comment — even if it's 'clean work, good commit message'. Move to Done only when you're satisfied. |
| --- | --- |
| Unblock your team | If a teammate has been stuck for more than 15 minutes, that is your problem to solve. Not by giving them the answer — by asking questions that lead them to it. |
| Make design decisions | When your team can't agree on how to structure something, you decide. Explain why. You can be wrong — that's how you learn to be right. |
| Escalate wisely | You may ask the lecturer for help. But only after you have genuinely tried to solve it. 'I don't know' is not escalation-ready. 'We tried X and Y, and we think the issue is Z, but we're not sure' is. |
| Own the demo | You decide what your team shows, who speaks which part, and how you frame the work. If something broke, you explain it professionally — not defensively. |

⭐ The lead role in an interview When an interviewer asks 'Tell me about a time you showed leadership' — this is your answer. 'I was team lead for a 5-person development team. I reviewed my teammates' code, made architecture decisions, and presented our sprint progress to the class. Here is our GitHub repository. You can see my review comments on my teammates' pull requests.' That answer, with evidence, is rare at graduate level. You will have it.

# Your Ticket Board — How to Use It

Your team's GitHub Projects board is your source of truth. At any moment, it shows exactly what is being worked on, what is done, and what is waiting.

| TO DO Tickets nobody has started yet. This is where you pick your next piece of work. | IN PROGRESS A ticket you have claimed and are actively working on. Assign it to yourself when you move it here. | IN REVIEW Code is written and committed. Waiting for the team lead to review. | DONE Reviewed and approved by the lead. Closed. Do not reopen without creating a new ticket. |
| --- | --- | --- | --- |

## Rules of the board

- Only one ticket In Progress per developer at a time. Finish what you started.

- Never move your own ticket to Done. That is your lead's job.

- If you are stuck on a ticket for more than 20 minutes, ask your lead. Don't sit in silence.

- Every commit must reference its ticket number. No orphan commits.

# The Rotating Demo — What to Expect

Every session, one team presents their work to the whole class. Your team will present at least once this semester. Here is what it looks like and how to prepare.

## The 10-minute demo structure

| 1. Show the board (2 min) | Open your GitHub Projects board. Walk through what was Done since last time, what is In Progress, and what is coming. This is a real sprint review. |
| --- | --- |
| 2. Run the code (3 min) | Run your application live. Not slides. The actual program. Explain what it does in plain English as you run it. |
| 3. Code walkthrough (3 min) | Open one class. Explain one design decision your team made and why. 'We chose to extend BankAccount because…' |
| 4. What's next (2 min) | Name your next two tickets and which team members are picking them up. |

## How to handle questions

- Any team can ask one question. Answer it honestly. 'We don't know yet' is a valid answer.

- The lecturer will give two pieces of feedback. Write them down. Act on them before your next demo.

- If your code breaks live — stay calm. Explain what you think is happening. That composure is itself impressive.

# The Commit Format — Non-Negotiable

Every commit in this simulation must follow this format. It is the same format used by professional development teams worldwide.

# Format: type: short description of what changed — closes #ticket_number # Types: feat: a new feature or piece of functionality fix: a bug fix refactor: restructuring code without changing what it does docs: adding or updating a README or comment test: adding tests (stretch goal) # Examples: feat: add SavingsAccount minimum balance enforcement — closes #4 fix: withdraw() was not logging the transaction — closes #7 refactor: extract validateAmount() into separate method — closes #9 docs: update README with how to run the banking app — closes #12

❌ Commit messages that will be flagged in your assessment done updated aaa fixed it wip changes These are the commit messages of someone who is not treating this as professional work. They are also the first thing a hiring manager looks at when reviewing your GitHub.

# Your Team Agreement — Sign Before Sprint 1

Every professional team has a working agreement — a set of shared expectations about how the team operates. Below is yours. Read it. Discuss it with your team. Every member signs it.

As a member of this team, I agree to: - Pick up tickets rather than waiting to be assigned work - Commit code every session — never go home without pushing - Write commit messages that reference ticket numbers - Ask my team lead before asking the lecturer - Respond to code review comments within the next session - Be honest in the standup — if I'm blocked, I say so - Treat my teammates' code with the same respect I want for my own - Not move my own ticket to Done Signed: _________________________________ Date: _______________ Team: _______________ Role: Developer / Team Lead (circle one)